RPM Client Portal

Technical Audit & Readiness Report

April 14, 2026

Portal URL: https://digital.rpmliving.com/client-portal

API Server: https://rpm-portal-server.onrender.com

Repository: github.com/marketingdudeAZ/clientportal

# Executive Summary

The RPM Client Portal is a HubSpot-hosted web application providing property marketing intelligence, spend tracking, health scoring, and AI-powered video ad creation for 1,344 RPM-managed properties. This audit covers the current production state as of April 14, 2026.

Key Metrics:

- 1,344 properties loading from HubSpot CRM (all RPM Managed, Dispositioning, Onboarding)

- 191 properties with active spend data in the Spend Tracker

- Health scores computing from real occupancy, ATR, and 120-day trend data

- Video pipeline connected to Creatify API (986 voices available) and ApartmentIQ market data

- No authentication gate — portal is open for testing (Okta SSO planned for production)

# Component Status Overview

Each portal component rated as WORKING (production-ready), PARTIAL (functional with gaps), or BROKEN (not usable).

| COMPONENT | STATUS | NOTES |
| --- | --- | --- |
| Portfolio List | WORKING | 1,344 properties, search/filter, health badges, property links |
| Portfolio Dashboard | PARTIAL | KPI rollups + market breakdown load from API; needs UI testing |
| Spend Tracker | WORKING | 191 rows, property names, SKU columns, row totals, filters |
| Property Overview | WORKING | 5 parallel API calls; KPIs, digest, tickets, budget, activity |
| Performance / Health | WORKING | Gauge renders from API; leasing score computed server-side |
| Sidebar Gauges | WORKING | OCC/ATR/120D populated from API (not HubL) |
| Client Brief | WORKING | View + inline edit + save to HubSpot; creates AM task on change |
| Budget & SKUs | WORKING | Deal + line items from HubSpot; Google Sheets spend row |
| Report PDF Download | WORKING | Real data from /api/report-data; demo fallback if no CID |
| Call Prep | BROKEN | Questions removed; container ready but no API populates them. Submit function is fake (setTimeout, not real API call) |
| Services / Tiers | BROKEN | Tier cards hardcoded; no loadServices() function; no API to fetch enrolled services |
| Asset Upload | PARTIAL | Server endpoint works; frontend form not wired to POST |
| Video Enrollment | PARTIAL | API works; frontend shows demo alert when no company_id |
| Video Generation | WORKING | Full pipeline: Brief → Claude script → Asset matching → Creatify |
| Video Approval | PARTIAL | API works; frontend demo guard when no company_id |
| Video Revision | PARTIAL | API works; frontend demo guard when no company_id |
| ApartmentIQ Integration | WORKING | Fetches property details + market narrative for script gen |
| Authentication (Okta) | NOT STARTED | Currently open access; Okta SSO plan approved |

# What’s Working Today

Portfolio & Properties

- All 1,344 RPM properties load from HubSpot CRM search (status filter: RPM Managed, Dispositioning, Onboarding)

- Health scores computed server-side from occupancy (50% weight), ATR (30%), and 120-day lease trend (20%)

- Status labels: ON TRACK (≥75), WATCH (50–74), NEEDS ATTENTION (<50)

- Property detail pages render via ?uuid= parameter; JavaScript fetches all data from API

- Sidebar OCC/ATR/120D gauges populate from API response (not HubL variables)

- Market filter dropdown populated dynamically from portfolio data

Spend Tracker

- 191 properties with deal data from HubSpot closed-won deals

- SKU columns: Search, PMax, Paid Social, Geofence, Display, Retargeting, CTV, SEO, Social, Eblast, Email Drip

- Row totals computed client-side by summing all SKU values

- Filters: property name search, market dropdown, manager dropdown

- 30-minute server-side cache for performance

Property Detail Pages

- Overview: 5 parallel API calls (property, budget, tickets, digest, report-data)

- Performance: health gauge with score, status badge, last scored date

- Client Brief: all fields load from HubSpot; inline edit saves back via PATCH + creates AM task

- Budget & SKUs: deal amount, line items, Google Sheets spend data

- Report PDF: generates from real HubSpot data (health scores, activity, flags)

- AI Digest: Claude-generated property summary (24-hour cache)

# Video Pipeline — Detailed Status

The video ad creation pipeline connects the creative brief, property assets, ApartmentIQ market data, Claude AI script generation, and Creatify video rendering into a single automated flow.

Pipeline Architecture

POST /api/video-generate { company_id, property_url }

- Step 1: Fetch creative brief + tier + AptIQ IDs from HubSpot company record

- Step 2: Fetch property-specific assets from HubDB (filtered by property_uuid — no cross-property leakage)

- Step 3: Fetch ApartmentIQ data (occupancy, exposure, submarket, market narrative)

- Step 4: Call Claude to generate voiceover script + select 5–8 matching assets from inventory

- Step 5: Submit to Creatify API with script + matched media_urls (tier determines variant count)

- Step 6: Store variant data on HubSpot company record (video_variants_json)

Component Status

| COMPONENT | STATUS | DETAILS |
| --- | --- | --- |
| Creatify API Connection | WORKING | 986 voices available; API ID + Key set on Render |
| ApartmentIQ API | WORKING | Bearer token set; property/market data fetching works |
| Claude Script Generation | WORKING | SCRIPT_WITH_ASSETS_SYSTEM_PROMPT defined; asset matching rules enforced |
| Asset Isolation | WORKING | HubDB query filters by property_uuid; Claude prompt restricts to inventory; code validates every URL |
| Script Validation | WORKING | 18 pricing regex patterns; sanitize + clean; min 20 chars |
| Voice Selection | WORKING | 8 approved voices (4M/4F); validation + default fallback |
| Variant Builder | WORKING | Starter: 2, Standard: 4, Premium: 6 variants per tier |
| HubSpot Storage | WORKING | Variants stored as video_variants_json; cycle status tracked |
| Video Approval → HubDB | WORKING | Approved variants written to asset library table |
| Revision Tracking | WORKING | Max 5 revisions per variant; feedback stored on variant |
| Frontend Enrollment UI | PARTIAL | Works but shows demo alert when company_id missing from HubL |
| Frontend Approval UI | PARTIAL | Same demo guard issue |
| Batch Scheduler | NOT STARTED | No cron job to auto-generate on 1st of month |

Pipeline Safety Rules

- NO PRICING: 18 regex patterns block any dollar amounts, rent ranges, specials, concessions

- VOICE ONLY: no_avatar=True always enforced — voiceover over property footage only

- ENGLISH ONLY: 4 male + 4 female approved voices with UUID validation

- ASSET ISOLATION: HubDB property_uuid filter + Claude prompt restriction + code URL validation

- TEXT OVERLAYS: max 8 words, no pricing, prohibited CTAs blocked

ApartmentIQ Data Used

- Property: occupancy %, exposure %, leased %, available units, year built, class, submarket

- Market: narrative (overview, occupancy trends, demographics)

- Script context: demand signals used for urgency (e.g., high occupancy → 'homes going fast')

- Pricing stripped: Claude receives occupancy/demand data but NEVER includes rent in scripts

What’s Needed to Test

- Upload assets for District at SoCo and Lenox Grand (labeled: '1 Bed Interior', 'Pool Amenity', etc.)

- Populate video_creative_brief_json on both HubSpot company records

- Add aptiq_property_id and aptiq_market_id to Lenox Grand in HubSpot

- Trigger: POST /api/video-generate with company_id + property_url

# What Needs to Be Built

1. Call Prep (BROKEN)

Current state: Question container is empty ('Loading call prep questions...'). No loadCallPrep() function exists. The submit function uses a fake setTimeout instead of calling /api/call-notes.

What’s needed:

- Create loadCallPrep() function that generates property-specific questions from health data

- Wire submitCallNotes() to actually POST to /api/call-notes (endpoint exists on server)

- Consider using Claude to generate context-aware questions based on health score, flags, and brief

2. Services / Tier Configuration (BROKEN)

Current state: Tier cards are hardcoded HTML with static pricing ($100/mo, $300/mo, etc.). No API to fetch what services a property is currently enrolled in.

What’s needed:

- Create /api/services endpoint to fetch enrolled service tiers from HubSpot deals/products

- Create loadServices() function to populate tier cards dynamically

- Wire tier change/upgrade to create a HubSpot deal or task

3. Asset Upload Frontend (PARTIAL)

Current state: Server endpoint /api/asset-upload works and writes to HubDB. Frontend form exists but doesn’t actually submit files.

What’s needed:

- Wire the upload form to POST multipart/form-data to /api/asset-upload

- Add progress indicator and success/error feedback

4. Video Frontend Demo Guards (PARTIAL)

Current state: Enrollment, approval, and revision UI show 'Demo mode' alerts when company_id is empty. This happens because HubL crm_objects doesn’t work from the templates/ path.

What’s needed:

- Ensure company_id is always populated (falls back to uuid_param from URL)

- Remove demo mode alerts and let real API calls execute

5. Authentication (NOT STARTED)

Current state: Portal is open to anyone with the URL. Email defaults to portal@rpmliving.com for API calls.

Plan approved: Okta SSO integration.

- Create Okta OIDC app (redirect URI: Render callback)

- Add /auth/login, /auth/callback, /auth/me endpoints to Render server

- Issue JWT after Okta login; validate on every API call

- Replace X-Portal-Email header with Authorization: Bearer JWT

6. Remaining Demo Data Cleanup

15 references to demo/Quincy data remain in the template:

- _demoReportData() function — Quincy at Kierland hardcoded report (used as PDF fallback)

- _demoVideoData() function — Quincy video scripts and variant data

- 3 'Demo mode' alerts in video enrollment/approval/revision

- demo@rpmliving.com fallback email in report download

# Environment & Configuration

Render Environment Variables

| VARIABLE | SET? | PURPOSE |
| --- | --- | --- |
| HUBSPOT_API_KEY | WORKING | HubSpot CRM access (PAK) |
| HUBSPOT_PORTAL_ID | WORKING | Portal ID: 19843861 |
| CREATIFY_API_ID | WORKING | Creatify video generation |
| CREATIFY_API_KEY | WORKING | Creatify authentication |
| ApartmentIQ_Token | WORKING | ApartmentIQ market data API |
| GOOGLE_SERVICE_ACCOUNT_JSON | WORKING | Google Sheets spend data |
| GOOGLE_SHEETS_ID | WORKING | Spend tracker spreadsheet |
| HUBDB_ASSET_TABLE_ID | WORKING | Asset library HubDB table |
| WEBHOOK_SECRET | WORKING | HMAC signature validation |
| ANTHROPIC_API_KEY | WORKING | Claude AI (scripts, digest, reports) |

HubSpot Properties (per Company)

| PROPERTY | PURPOSE |
| --- | --- |
| aptiq_property_id | ApartmentIQ property ID for comp data |
| aptiq_market_id | ApartmentIQ market/geo boundary ID |
| video_pipeline_enrolled | Enrollment status (pending_setup / true) |
| video_pipeline_tier | Starter / Standard / Premium |
| video_creative_brief_json | Creative brief JSON (voice tone, audience, goals, etc.) |
| video_variants_json | Generated video variants with Creatify job IDs |
| video_cycle_status | Processing / Pending Review / Approved / Revision Requested |
| occupancy__ | Physical occupancy % (from Yardi/ops sync) |
| atr__ | Available to rent % |
| trending_120_days_lease_expiration | 120-day lease expiration trend count |

# Immediate Next Steps

Priority 1 — Video Pipeline Testing (This Week)

- Upload labeled assets for District at SoCo and Lenox Grand to HubDB

- Populate creative brief on both company records in HubSpot

- Add AptIQ IDs to Lenox Grand (aptiq_property_id, aptiq_market_id)

- Test POST /api/video-generate for each property

- Review generated scripts and verify asset matching

- Approve variants in portal UI

Priority 2 — Production Readiness

- Wire Call Prep: create loadCallPrep() + connect submitCallNotes() to real API

- Wire Asset Upload: connect frontend form to /api/asset-upload

- Remove remaining 15 demo/Quincy references from template

- Remove video demo mode alerts (ensure company_id always present)

Priority 3 — Scale to 120+ Users

- Implement Okta SSO (/auth/login, /auth/callback, JWT validation)

- Upgrade Render to paid tier ($7/mo) to eliminate cold start delays

- Build Services tab with dynamic tier cards from HubSpot data

- Add batch video generation scheduler (auto-generate on 1st of month)